Elkin Valley Trails

Web Application Idea Brief

elkinvalleytrails.org

January 2026

Prepared for Development Handoff

# Project Overview

Vision: Transform elkinvalleytrails.org from a static WordPress site into a modern, maintainable web app that serves as the digital hub for the Elkin Valley trail community.

Core Value Proposition: One place to discover trails, find events, and connect with the community — no app download required.

### Target Users

- Visitors/Tourists: "I'm in Elkin for the weekend, what can I hike?"

- Local Regulars: "What's happening this Saturday? Is the MTB trail open?"

- EVTA Volunteers/Admins: "I need to update trail conditions and see who's coming to the event."

# Current State Assessment

The existing WordPress site serves its purpose but has accumulated technical debt and fragmented user experiences across multiple platforms.

### Current Platform Inventory

| Component | Current State | Pain Points |
| --- | --- | --- |
| CMS | WordPress | Dated, multiple plugins, broken Instagram feed |
| Events | Meetup (source of truth) | WordPress calendar syncs nightly, shows "0 events" |
| Maps | Static PDFs | No interactivity, no GPS integration, hard to update |
| Trail Info | 8+ separate pages | No filtering, no structured data, scattered difficulty ratings |
| Images | Google Drive | Hard to manage, no CDN, potential link rot |
| Forms | Google Forms | Data siloed, no integration with trail database |
| Store | Square (external) | Works fine, leave as-is |

### What's Working Well

- Strong Meetup community: 1,015 members, 4.9 rating, 240+ past events

- Clear mission and organizational identity

- Diverse trail types serving hikers, bikers, paddlers, and equestrians

- Active volunteer base for content maintenance

# Core Features (MVP)

## 1. Trail Finder

Problem: 8+ trail pages with inconsistent information, no way to filter or compare trails.

Solution: Structured trail database with smart filtering interface.

### Trail Attributes

| Attribute | Examples |
| --- | --- |
| Activity Type | Hike, Bike, Paddle, Equestrian |
| Distance | 0.5 mi, 2 mi, 5 mi, 70 mi (full MST segment) |
| Difficulty | Easy, Moderate, Difficult |
| Elevation Gain | 50 ft, 600 ft, etc. |
| Features | Dog-friendly, Kid-friendly, Accessible, Waterfall, Vineyard |
| Status | Open, Closed, Caution |

### User Flow Example

"I want to [hike] something [easy] that's [dog-friendly]" → Shows: E&A Rail Trail, Grassy Creek Trail → Tap for details, map, conditions, photos

## 2. Interactive Trail Maps

Problem: Static PDFs, no GPS context, hard to use on mobile at the trailhead.

Solution: Leaflet.js/Mapbox maps with GeoJSON trail data from CALTOPO.

### Map Features

- Trail polylines with color-coded difficulty

- Trailhead markers with parking info

- Current condition overlays (closures, hazards)

- "View on Google Maps" deep link for navigation to trailhead

Data Source: GeoJSON exports from CALTOPO, stored in Supabase.

## 3. Events Hub (Meetup Integration)

Problem: WordPress calendar shows "0 events" while Meetup has active community.

Solution: Pull from Meetup API, display natively in the app.

| Feature | Implementation |
| --- | --- |
| Event list/calendar | Meetup API → cached in Supabase (hourly sync) |
| Event details | Title, date, location, description, attendee count |
| RSVP visibility | Show attendee names and emails (for organizers) |
| RSVP action | "RSVP on Meetup" button (deep link) |
| Email capture | Future: optional "notify me" for non-Meetup users |

Rationale: Don't replace Meetup. 1,015 members, 240+ past events, and 4.9 rating is an asset to integrate with, not rebuild.

## 4. Trail Conditions & Alerts

Problem: Status info buried across site, relies on external links (e.g., RecDesk for MTB trail status).

Solution: Simple admin-editable status system.

- Per-trail status: Open / Caution / Closed

- Condition notes: "Muddy after rain," "Bridge out at mile marker 2"

- Homepage banner for urgent alerts

- Optional: Push status changes to Facebook/Instagram

## 5. Admin Dashboard

Problem: Multiple maintainers need easy content updates without touching code.

Solution: Simple authenticated admin area with role-appropriate capabilities.

| Capability | Who Uses It |
| --- | --- |
| Edit trail info (description, attributes) | Content volunteers |
| Update trail conditions | Trail stewards |
| Upload/manage photos | Anyone with access |
| View event RSVPs (from Meetup) | Event organizers |
| Manage homepage content | Webmaster |

# Future Features (Post-MVP)

## Trail Check-ins (QR Code Based)

Concept: Physical QR codes at trailheads → scan → "I'm hiking this trail today"

### Value Delivered

- Usage data for grants and reporting to stakeholders

- Community engagement ("12 people on this trail today")

- Optional: log your hikes, build personal history

### Implementation

- Generate unique QR per trailhead → links to /checkin/[trail-slug]

- Simple form: Name (optional), party size, activity type

- No account required (but optional for history tracking)

- Weather-resistant QR signs at physical trailhead locations

## Additional Future Enhancements

- Social Integration: Instagram feed embed, Facebook event cross-posting, "Share my hike" cards

- Issue Reporting: Native form replacing Google Form — select trail, drop pin, describe issue, upload photo, track resolution

- Content Migration: Preserve existing blog posts, news, and historical content from WordPress

# Technical Architecture

## Stack Overview

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | React + Tailwind CSS | Mobile-first, works at trailhead on phones |
| Hosting | Vercel | elkinvalleytrails.org domain |
| Backend/Database | Supabase (Postgres) | Trails, events cache, check-ins, auth |
| Maps | Leaflet.js or Mapbox | GeoJSON trail overlays from CALTOPO exports |
| Image Storage | Supabase Storage | Migrate from Google Drive, CDN via Vercel |
| Auth | Supabase Auth | Admin-only, invite-based |
| Events Integration | Meetup API | Hourly sync to Supabase cache |

## Data Model (Core Tables)

### trails

id, slug, name, description, short_description, activity_types[], distance_miles, elevation_gain_ft, difficulty, features[], status, status_note, geojson, trailhead_lat, trailhead_lng, parking_info, external_links[], images[]

### events (cached from Meetup)

meetup_id, title, description, datetime, venue, attendee_count, attendees[], rsvp_url, synced_at

### trail_conditions (audit log)

trail_id, status, note, reported_by, created_at

### check_ins (future)

trail_id, checked_in_at, party_size, activity_type, user_id (optional)

## Image Storage Strategy

Recommendation: Supabase Storage + Vercel CDN

- Integrated with existing stack

- 1GB free tier, then $0.021/GB

- Easy admin upload interface

- Automatic CDN caching

Migration Path: Audit Google Drive images → Organize by trail/event/general → Bulk upload to Supabase Storage → Update references

If volume exceeds expectations, consider Cloudinary free tier (25GB) with transformation capabilities.

# MVP Scope & Effort

| Component | Complexity | Notes |
| --- | --- | --- |
| Trail database + admin CRUD | Medium | Core data model, ~10 trails initially |
| Trail finder UI + filtering | Medium | Nice filtering UX, mobile-first |
| Interactive maps | Medium | Leaflet + GeoJSON, routes from CALTOPO |
| Meetup integration | Low-Medium | API straightforward, caching logic |
| Events display | Low | List/calendar views |
| Trail conditions admin | Low | Simple status updates |
| Image management | Medium | Upload, organize, display |
| Auth (admin only) | Low | Supabase Auth, invite-only |
| Responsive design | Medium | Must work great on phones at trailhead |

Estimated Timeline: 4-6 weeks for functional MVP (assuming part-time development effort)

# Migration & Launch Strategy

## Phase 1: Build in Parallel

- Develop new app at staging URL

- Populate trail data from existing content

- Test Meetup sync functionality

- Migrate and upload images from Google Drive

## Phase 2: Soft Launch

- Deploy to elkinvalleytrails.org (or temporary subdomain)

- Announce to Meetup group (1,015 members) for feedback

- Keep WordPress as fallback on different subdomain

## Phase 3: Full Cutover

- Redirect old WordPress URLs to new app

- Update all social media and external links

- Retire WordPress installation

## Backup Strategy

- Supabase automatic daily backups

- GeoJSON trail files version-controlled in Git repository

- Scheduled image exports for disaster recovery

# Integration Notes

## Meetup API

- Organizer must create Meetup API application

- RSVP data including names and emails available for owned events

- Hourly sync recommended to balance freshness vs. API limits

## Instagram

- Current WordPress widget is broken

- Instagram Basic Display API is restrictive but workable for embed

- Consider pulling photos into app's native gallery for better UX

## Facebook

- Event cross-posting possible via Facebook Graph API

- Trail condition updates can auto-post to page

## GeoJSON / CALTOPO

- Export existing trail data as GeoJSON from CALTOPO

- Store in Supabase with trail record relationships

- Admin interface for updating routes without code changes

# Content Migration Checklist

- Export all WordPress blog posts and news items

- Extract trail information from 8+ existing trail pages

- Audit and organize Google Drive image library

- Export GeoJSON trail routes from CALTOPO

- Document all external links (Square store, RecDesk, etc.)

- Catalog sponsor/partner information

- Preserve "About EVTA" content (mission, history, board members)

# Open Questions

- Image Volume: How many images are currently in Google Drive? (Affects storage tier selection)

- Blog Importance: How actively is the blog used? Should posts be fully migrated or archived?

- Admin Users: How many volunteers will need admin access? What are their technical comfort levels?

- QR Sign Logistics: Who will produce and install weather-resistant QR signs at trailheads?

- Event Registrations: For races like Insane Terrain, is registration handled separately from Meetup?

--- End of Brief ---

Prepared by Yadkin Data Partners | January 2026